## Slide 1
I
N
S
V
Z
★
Lenskart IdP
Enterprise SSO Rollout
Progress Update & Road to Full Enrollment
5 applications live on Single Sign-On today · 100% enrollment by mid-September
IT Infrastructure & DevOps · July 2026 · idp.lenskart.com

## Slide 2
Live today: 5 applications behind one login
Every sign-in goes through the Lenskart Identity Provider — company credentials + MFA (TOTP / email OTP), fully audited.
I
ITOps
IT service management
SAML SSO · LIVE
N
Netskope
Security service edge
SAML SSO · LIVE
S
SentinelOne
Endpoint protection
SAML SSO · LIVE
V
Veeam Backup
Backup & recovery
SAML SSO · LIVE
Z
Zoho Mail
Corporate email
SAML SSO · tested
5
apps enrolled on SSO
1
identity & password per employee
100%
logins MFA-protected & audited
0
shared / per-app passwords

## Slide 3
Road to 100% enrollment — target mid-September
Onboarding an app is configuration, not a project — each wave is registry setup, entitlement mapping, and a joint sign-off test.
July
PARTIALLY LIVE
Wave 1 — Security & Ops
ITOps · Netskope · SentinelOne
Veeam Backup · Zoho Mail, etc- 20 Aug 2026
Early Aug
IN PREP
Wave 2 — Core business
Jira, gitlab etc- 20 Aug 2026
Late Aug
SCHEDULED
Wave 3 — Collaboration
Slack,zoom- 20 aug 2026
Mid-Sept
SCHEDULED
Wave 4 — Internal apps
In-house tools · legacy apps
via SAML / OIDC -- 20 Sep 2026
Commitment: every corporate application signs in through the IdP by September 15, 2026 — after which direct/local logins are disabled app by app.

## Slide 4
Identity lifecycle: onboarding to auto-suspend
Identities are fetched from Google Workspace & Active Directory — MFA via TOTP or email OTP.
JOINING
1 · User onboarded
New joiner completes HR onboarding
2 · Email ID created
Corporate mailbox + account created in Google Workspace & Active Directory
3 · Identity fetched by IdP
IdP syncs the identity from Google & AD; user enrols MFA — TOTP or email OTP
4 · Birthright access (ABAC)
Policy engine auto-grants apps from attributes — department, role, location
Need more access? Role requested via Service Desk ticket → approved → granted by IdP
LEAVING
5 · Leaving process starts
Exit recorded — identity flagged for offboarding
6 · Auto-suspend fires
IdP suspends the identity and kills every active session instantly
7 · Access revoked everywhere
Google, AD and all SSO apps disabled via connectors
< 15 min
from exit to zero access — with a full audit trail

## Slide 5
What this buys Lenskart
❖
Security
No leaver retains access — ever. Phishing surface shrinks: one MFA-protected credential instead of dozens of passwords.
✓
Compliance
Every login and access grant is recorded in a tamper-evident audit trail. Access reviews and audit evidence in hours, not weeks.
⚡
Productivity
New joiners are productive on day 1 with zero IT tickets. One portal, one password, every app.
₹
Cost
Replaces commercial SSO + governance suites (Okta / SailPoint class) — in-house platform, no per-user licence fees.
Next 60 days
Wave 4 app enrollment to hit the September 15 target
MFA enforcement ramp across all departments
High-availability production platform go-live (Kubernetes, multi-zone)
First quarterly access-review campaign with app owners