# Product Requirements Document

Lenskart IdP — Enterprise SSO, Identity Governance & Privileged Access

DevOps / IT Infrastructure — Lenskart

July 28, 2026

Table of Contents

| Product | Lenskart Identity Provider — Enterprise SSO, Identity Governance & Privileged Access (“LILG”) |
| --- | --- |
| Document owner | DevOps / IT Infrastructure — Lenskart |
| Status | Living document |
| Version | 1.0 — July 28, 2026 |
| Production target | idp.lenskart.com |
| Related docs | ARCHITECTURE.md (technical source of truth), HA_Kubernetes_Architecture.md, HA_Fix_Implementation_Guide.md, K8s_Deployment_Guide.md |

## 1. Executive summary

Lenskart IdP is an in-house enterprise identity platform that consolidates three product categories — normally bought as separate commercial products — into one system:

- Access Management (AM) — single sign-on for all enterprise applications via SAML 2.0 and OIDC/OAuth 2.0, with multi-method MFA and adaptive, risk-based authentication (modelled on Okta, OneLogin, miniOrange).

- Identity Governance & Administration (IGA) — joiner/mover/leaver lifecycle automation driven by the HRMS feed, access requests with approvals, access-review campaigns, segregation-of-duties enforcement, and compliance reporting (modelled on SailPoint, Saviynt).

- Privileged Access Management (PAM) — credential vault, privileged resource inventory, and (planned) just-in-time elevation and session recording (modelled on CyberArk, BeyondTrust).

The platform replaces per-app credential sprawl and manual on/off-boarding with a single governed identity fabric: every Lenskart employee gets one identity, one login, one place to request access — and IT gets one place to grant, review, revoke, and prove compliance.

## 2. Problem statement

Before this platform, Lenskart’s identity landscape had these gaps:

- Credential sprawl — every SaaS and internal app maintained its own accounts and passwords; no central SSO. Password reuse and phishing exposure scaled with the app count.

- Manual lifecycle — onboarding and offboarding were ticket-driven. Leavers could retain live access to email, VPN, and internal systems for days after exit — the single largest insider-risk exposure.

- No access governance — no systematic answer to “who has access to what, who approved it, and is it still appropriate?” Audit requests required manual evidence gathering across systems.

- No privileged-access control — shared admin credentials in spreadsheets/browsers, with no vault, rotation, or usage trail.

- Commercial alternatives (Okta + SailPoint + CyberArk) cost hundreds of thousands of dollars annually at Lenskart’s headcount, with per-user pricing that penalizes retail-scale workforces.

## 3. Goals & success metrics

| # | Goal | Metric | Target |
| --- | --- | --- | --- |
| G1 | Single sign-on for all corporate apps | Apps behind IdP SSO | 100% of SaaS/internal apps onboarded (Zoho Mail live; Darwinbox, ServiceNow, Google Workspace next) |
| G2 | Automated leaver revocation | Time from HRMS exit event to all-system access revocation | < 15 minutes, zero manual steps |
| G3 | MFA everywhere | Active workforce with ≥1 strong factor enrolled | > 95% |
| G4 | Provable compliance | Time to produce access-review / audit evidence | Hours, not weeks; every assertion and login attempt in tamper-evident audit log |
| G5 | Platform availability | IdP uptime (it gates every other app’s login) | ≥ 99.9% (HA on Kubernetes — see Part IV docs) |
| G6 | Cost | Licence spend vs commercial stack | ~$0 licence cost; infra + maintenance only |

## 4. Non-goals

- Customer identity (CIAM) — this platform serves the workforce (employees, contractors, partners). Lenskart customer-facing login is out of scope.

- Replacing HRMS — the HRMS (Darwinbox/Zoho People) remains the source of truth for employment facts; the IdP consumes its feed.

- Being an email/collaboration provider — Zoho Mail, Google Workspace, etc. remain the providers; the IdP federates into them.

- Network access control (NAC) — RADIUS AAA for VPN is in scope; switch-port/802.1X NAC is not.

## 5. Users & personas

| Persona | Description | Primary needs |
| --- | --- | --- |
| End user (employee/contractor) | Any Lenskart workforce member | One login for everything; app launcher portal; self-service password change, MFA enrolment, session management, access requests, personal credential vault |
| IT administrator | Runs the IdP day-to-day | Admin console: SAML/OIDC app registry, user management, MFA policy, connector configuration, workflow builder, diagnostics |
| Manager / App owner | Approves access | Approval queue for access requests; access-review (certification) campaigns |
| Security / Compliance officer | Audits and governs | Audit logs, SoD violations, risk scores, compliance reports, session/login forensics |
| Super admin | Privileged operations | PAM vault, privileged resource inventory, master configuration |
| HR system (machine) | Lifecycle driver | HRMS feed → joiner/mover/leaver events via SQS/SFTP |

## 6. Scope & phasing

Delivery is phased; the database schema deliberately runs ahead of service code so each phase “flips features on.”

| Phase | Scope | Status |
| --- | --- | --- |
| 1 — SSO MVP | SAML 2.0 IdP, local + Google OIDC sign-in, TOTP MFA, session management, Zoho Mail SP, audit log, migration runner | ✅ Live |
| 2 — IGA Foundation | IGA schema + APIs, access-request workflow with approval chains, birthright engine, AD & Google Workspace sync, password writeback, user lifecycle (suspend/terminate), access reviews, SoD evaluator, notifications, workflow engine | ✅ Complete |
| 3 — Modern AM | OIDC/OAuth 2.0 Authorization Server, WebAuthn/passkeys, email/SMS OTP, RADIUS AAA (VPN), Redis-backed rate limiting | ✅ Largely complete (WS-Fed/header SSO planned) |
| 4 — Productionize | idp.lenskart.com on HA Kubernetes: multi-replica API, migration Job, managed MySQL/Redis, TLS at edge, secrets management, monitoring | 🔄 In progress (code-side multi-replica safety ✅; deploy-time work per K8s Deployment Guide) |
| 5 — Advanced IGA/PAM | Credential vault ✅, personal vault ✅, app discovery MVP ✅; JIT elevation, session recording, SCIM server, identity warehouse, SIEM streaming | 🔄 Partial |

## 7. Functional requirements

Priorities: Must / Should / Could (MoSCoW). “Live” indicates already implemented.

### 7.1 Authentication & sessions

| ID | Requirement | Priority | Status |
| --- | --- | --- | --- |
| FR-A1 | Local username/password login with bcrypt-hashed credentials and password history | M | Live |
| FR-A2 | Inbound federation: Google Workspace OIDC sign-in | M | Live |
| FR-A3 | MFA methods: TOTP, backup codes, email OTP, SMS OTP, WebAuthn/passkeys | M | Live |
| FR-A4 | MFA policy engine: per-user enforcement, per-group policies, group exclusions | M | Live |
| FR-A5 | Adaptive authentication: risk engine returns ALLOW / MFA / STEP_UP / DENY per login (geo-velocity, IP rules, device) | S | Partial |
| FR-A6 | Sessions in MySQL + Redis with idle and absolute timeouts (sliding window), HMAC-signed cookies | M | Live |
| FR-A7 | Session attribution: device (User-Agent), public IP, geolocation per session; user-visible session list with revocation | S | Live |
| FR-A8 | Login rate limiting, cluster-safe (Redis-backed), fail-open on Redis outage | M | Live |
| FR-A9 | Account lockout policy from auth_attempts history | S | Planned |
| FR-A10 | Master admin bootstrap from environment on startup | M | Live |

### 7.2 Single sign-on (IdP)

| ID | Requirement | Priority | Status |
| --- | --- | --- | --- |
| FR-S1 | SAML 2.0 IdP: SP-initiated and IdP-initiated flows, signed assertions, metadata endpoint | M | Live |
| FR-S2 | SP registry: admin CRUD for SAML applications, SP metadata import, per-app entitlement gating | M | Live |
| FR-S3 | OIDC/OAuth 2.0 Authorization Server: discovery, JWKS, authorization code + PKCE, refresh tokens, UserInfo, admin client registry | M | Live |
| FR-S4 | Application launcher portal (“My Applications” tile grid) filtered by user entitlements | M | Live |
| FR-S5 | WS-Federation and header-based SSO for legacy apps | C | Planned |
| FR-S6 | RADIUS AAA for VPN: REST interface for FreeRADIUS + optional native UDP PAP listener; VPN profiles | S | Live |
| FR-S7 | Every issued assertion/token and login attempt written to the audit log | M | Live |

### 7.3 Identity lifecycle & governance

| ID | Requirement | Priority | Status |
| --- | --- | --- | --- |
| FR-G1 | HRMS-driven joiner/mover/leaver state machine; lifecycle events recorded | M | Live |
| FR-G2 | Adapter outbox with retry/back-off, dead-letter, leader-elected worker; adapters for Google Workspace, Zoho, Active Directory | M | Live |
| FR-G3 | Directory sync (AD + Google): inbound import with suspended-account rules, outbound provisioning, group harvest into entitlement catalogue | M | Live |
| FR-G4 | Password writeback to AD (LDAPS) and Google on change/reset | S | Live |
| FR-G5 | Birthright access engine: rule-based (dept/type/role/group) auto-grant and revoke on JOINER/LEAVER | M | Live |
| FR-G6 | Self-service access requests: SoD pre-check → multi-level approval chain → SLA deadlines → automated fulfilment | M | Live |
| FR-G7 | Access-review campaigns (ALL_USERS / APP_SPECIFIC / HIGH_RISK scopes); REVOKE decisions trigger entitlement revocation; auto-close | M | Live |
| FR-G8 | Segregation-of-Duties: policies, evaluation on every grant, violation records, full-scan | M | Live |
| FR-G9 | Workflow engine: admin-built workflows (NOTIFY, GRANT/REVOKE_BIRTHRIGHT, WEBHOOK) fired by platform events; run history | S | Live |
| FR-G10 | Notification dispatcher: email, Slack, Teams, in-app | S | Live |
| FR-G11 | User lifecycle admin actions: suspend / unsuspend / terminate with session revocation and outbox DISABLE/ENABLE ops | M | Live |
| FR-G12 | Compliance reports with evidence retention; framework packs (SOX/GDPR/HIPAA/PCI) | S | Partial |
| FR-G13 | Tamper-evident, hash-chained audit trail | M | Live |
| FR-G14 | Risk scoring per identity and per login | S | Partial |
| FR-G15 | SCIM 2.0 inbound server (HRMS push) | C | Planned |

### 7.4 Privileged access management

| ID | Requirement | Priority | Status |
| --- | --- | --- | --- |
| FR-P1 | Credential vault with AES-GCM sealed secrets and checkout flow (SUPER_ADMIN) | S | Live |
| FR-P2 | Personal credential vault per end user | S | Live |
| FR-P3 | Privileged resource / system-account inventory | S | Live |
| FR-P4 | JIT elevation with auto-expiry; session recording and playback | C | Planned |

### 7.5 Administration & self-service

| ID | Requirement | Priority | Status |
| --- | --- | --- | --- |
| FR-M1 | Admin web console: users, apps, connectors, policies, workflows, reports, diagnostics, system health | M | Live |
| FR-M2 | Self-service portal: password change, MFA enrolment, sessions, access requests, vault, app launcher | M | Live |
| FR-M3 | RBAC + ABAC policy engine for admin surface | M | Live |
| FR-M4 | Login-page customization (logo, theme, copy) | C | Partial |
| FR-M5 | App discovery: browser-extension signals to find unsanctioned SaaS | C | MVP live |

## 8. Non-functional requirements

| ID | Requirement | Target |
| --- | --- | --- |
| NFR-1 | Availability — the IdP gates every downstream login | ≥ 99.9%; multi-AZ Kubernetes, ≥3 API replicas, PDB minAvailable: 2, leader-elected worker (see HA architecture doc) |
| NFR-2 | Horizontal scalability | Stateless API pods (sessions in MySQL/Redis); HPA 3→6 replicas; DB pool sizing bounded by max_connections |
| NFR-3 | Consistency at N replicas | Single SAML/OIDC signing cert cluster-wide (Secret-injected); migrations serialized (Job + GET_LOCK); schedulers single-fire via Redis locks; global rate limits |
| NFR-4 | Security | TLS everywhere (edge-terminated); HttpOnly/Secure/SameSite cookies; bcrypt; AES-GCM sealed secrets; zod-validated config; non-root containers; etcd secret encryption; least-privilege RBAC/IRSA |
| NFR-5 | Auditability | Hash-chained audit log; every assertion, login, admin action, and outbox operation recorded; Prometheus metrics (/metrics, token-gated) |
| NFR-6 | Recoverability | RDS Multi-AZ + PITR; pre-deploy snapshots; SAML-cert Secret backup per environment; DNS-level rollback to legacy origin during soak |
| NFR-7 | Performance | Login (post-MFA) p95 < 800 ms; SAML assertion issuance p95 < 300 ms server-side; portal initial load < 2 s on corporate network |
| NFR-8 | Deployability | Single Docker image; Helm chart with per-client values; single-tier docker-compose remains fully supported for dev/small installs |
| NFR-9 | Multi-client packaging | Per-client unique signing certs auto-generated in-cluster (bootstrap Job); no external secret-store dependency required |
| NFR-10 | Observability | /healthz (liveness), /readyz (DB+Redis readiness), /diagz (migration/table diagnostics), Prometheus metrics with outbox-depth and DB-pool alerts |

## 9. System context (summary)

Browser SPA (vanilla JS) → Express API (Node 22/TypeScript) exposing /auth/*, /api/*, /saml/*, /oidc/* → MySQL 8 (identities, sessions, IGA schema, audit) + Redis 7 (session cache, MFA challenges, rate limits, scheduler/leader locks) → outbox worker dispatching to Google/Zoho/AD adapters via SQS. Full diagrams and component detail live in ARCHITECTURE.md §2 and the HA architecture doc.

## 10. Dependencies & integrations

| Dependency | Role | Direction |
| --- | --- | --- |
| HRMS (Darwinbox / Zoho People) | Employment source of truth | Inbound (SQS events / SFTP feed) |
| Google Workspace | Inbound OIDC IdP + outbound directory provisioning target | Both |
| Zoho | SAML SP (Mail) + SCIM provisioning target | Outbound |
| Active Directory | Directory sync, password writeback, group harvest | Both |
| AWS SQS | HRMS event + adapter queues | Infra |
| SMTP / Slack / Teams | Notification channels | Outbound |
| FreeRADIUS / VPN concentrator | AAA client | Inbound |
| Cloudflare | DNS, WAF, edge TLS | Infra |

## 11. Rollout plan

- Soak on Kubernetes (current) — deploy per K8s_Deployment_Guide.md; share the data tier with the legacy host so DNS rollback is lossless; run the 10-point verification checklist.

- Cut over idp.lenskart.com — Cloudflare → ALB; keep legacy host warm 1–2 weeks.

- SP onboarding wave — Darwinbox HRMS, ServiceNow, Google Workspace (as SP), then internal apps; each onboarding is config-only (SP registry + entitlements).

- MFA enforcement ramp — enrol-by-date policy per department; group policies already supported.

- Governance activation — first access-review campaign, SoD policy set, compliance report cadence.

- Multi-client packaging — Helm chart + per-client values; in-cluster keygen (Fix 1-ALT) for non-AWS clients.

## 12. Risks & mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| IdP outage blocks all app logins | Company-wide | HA topology (multi-AZ, ≥3 replicas, managed DB/Redis failover); DNS rollback path; break-glass master admin |
| SAML cert divergence across replicas | Silent partial SSO failure | Secret-injected single cert; keygen Job immutability; fingerprint check in deploy verification |
| HRMS feed errors propagate (mass suspends) | Wrong access removal | Lifecycle FSM guards, dry-run for birthright, suspend (reversible) vs terminate separation, audit trail |
| Migration failure during deploy | Blocked rollout | Pre-upgrade Job halts rollout before pods change; GET_LOCK defense; pre-deploy RDS snapshot |
| Adapter API quota exhaustion (Google/Zoho) | Provisioning stalls | Outbox back-off + per-system concurrency semaphore; leader-elected single drainer; queue-depth alerting |
| Vanilla-JS SPA maintainability | Slowing feature velocity | Planned React + Vite + TypeScript migration (Phase 4) |
| Single team owns a security-critical platform | Bus factor | ARCHITECTURE.md change-log discipline; this PRD; runbooks; standard K8s tooling |

## 13. Open questions

- Which compliance framework packs (SOX/GDPR/HIPAA/PCI) are actually required by Lenskart audit, and in what order?

- Target date and owner for the React frontend migration (Phase 4)?

- Does the multi-client offering require tenant-level branding/white-labelling beyond login customization?

- SLA commitment for the access-request approval chain (current default SLA deadlines vs business expectation)?

- Is SCIM inbound (FR-G15) required before Darwinbox onboarding, or does the SQS/SFTP feed suffice?

## 14. Glossary

IdP — Identity Provider. SP — Service Provider (an app consuming SSO). IGA — Identity Governance & Administration. PAM — Privileged Access Management. JML — Joiner/Mover/Leaver. SoD — Segregation of Duties. Birthright access — entitlements granted automatically by rule on joining. Outbox — transactional queue table drained by the worker to push changes to external systems. HRMS — Human Resources Management System.